# SCOPE OF WORK

Accessibility Compliance Project

Prepared For: Client Company Name

Prepared By: ReadySetComply

Date: [Date]

Project Reference: RSC-SOW-2025-[###]

Valid Through: [Date + 30 days]

## Executive Summary

Ready Set Comply will perform a comprehensive WCAG 2.1 Level AA accessibility audit and remediation roadmap for [Client Company]'s e-commerce platform. This engagement will identify current compliance gaps, provide technical implementation guidance, and deliver a prioritized action plan to achieve full accessibility compliance within 90 days.

The project addresses [Client's] immediate need for legal risk mitigation while establishing sustainable accessibility practices for ongoing compliance. Our Developer Integration package provides both technical assessment and practical implementation support tailored for growing technology companies.

## Primary Objectives

- Primary Goal:

  - Achieve WCAG 2.1 Level AA compliance across all customer-facing applications

- Secondary Goals:

  - Establish automated accessibility testing processes

  - Train development team on accessibility best practices

  - Create sustainable compliance documentation

- Success Metrics:

  - 95%+ compliance score

  - Zero critical accessibility barriers

## Project Details

- Package Selected: Developer Integration ($12,000)

- Timeline: 4 weeks from project initiation

- WCAG Level: 2.1 AA compliance with AAA recommendations

- Platform Scope: React.js e-commerce application

## Detailed Scope of Work

### Phase 1: Discovery & Assessment (Week 1)

#### Initial Technical Review

Current accessibility state assessment

Technology stack evaluation and compatibility review

Identification of high-risk compliance areas

Stakeholder interviews with development and design teams

#### Automated Scanning & Analysis

- Comprehensive site crawl using axe-core and WAVE tools

- Cross-browser testing (Chrome, Firefox, Safari, Edge)

- Mobile accessibility assessment (iOS/Android)

- Performance impact analysis of accessibility implementations

#### Manual Testing Protocol

- Keyboard-only navigation testing across all user flows

- Screen reader testing (NVDA, JAWS, VoiceOver)

- Color contrast and visual accessibility evaluation

- Cognitive accessibility assessment

### Phase 2: Technical Analysis & Documentation (Weeks 2-3)

#### 2.1 Codebase Deep Dive

- Component-level accessibility review

- ARIA implementation analysis

- Form accessibility and validation patterns

- Focus management and keyboard trap identification

#### 2.2 Compliance Gap Analysis

- Detailed violation documentation with screenshots

- WCAG 2.1 criteria mapping for each identified issue

- Risk assessment and legal exposure evaluation

- Technical complexity scoring for remediation efforts

#### 2.3 Solution Architecture

- Recommended technical approaches for each issue type

- Code examples and implementation patterns

- Third-party tool integration recommendations

- Testing framework configuration guidance

### Phase 3: Implementation Planning & Delivery (Week 4)

#### 3.1 Remediation Roadmap Development

- Prioritized action plan with estimated effort levels

- Quick wins vs. long-term strategic improvements

- Resource allocation recommendations

- Timeline suggestions for implementation phases

#### 3.2 Developer Resources Creation

- Accessibility coding standards documentation

- Component library accessibility guidelines

- Testing procedures and automated check integration

- Ongoing maintenance protocols

#### 3.3 Final Delivery & Knowledge Transfer

- Comprehensive project report delivery

- 2-hour team training/presentation session

- 30-day email support period activation

- Follow-up audit scheduling recommendations

## Deliverables & Timeline

### Project Deliverables

#### Complete Codebase Review Report

- 40-50 page technical assessment document

- Executive summary with key findings

- Detailed violation inventory with remediation guidance

- Before/after code examples for common patterns

#### WCAG 2.1/2.2 Compliance Matrix

- Excel-based tracking tool for all 78 WCAG criteria

- Current compliance status for each guideline

- Implementation priority rankings

- Progress tracking capabilities for ongoing use

#### Automated Testing Integration Package

- Pre-configured axe-core test suite for your tech stack

- Continuous integration pipeline accessibility checks

- Custom rule configurations for your specific needs

- Documentation for ongoing automated testing

#### Priority Remediation Roadmap

- 90-day implementation plan with weekly milestones

- Resource requirement estimates (developer hours)

- Technical complexity assessments

- Quick wins identification for immediate impact

#### Legal Documentation Package

- WCAG compliance statement template

- Accessibility policy framework

- User feedback and complaint handling procedures

- Legal risk mitigation documentation

#### Developer Training Materials

- Accessibility best practices style guide

- Component-specific implementation examples

- Common pitfalls and prevention strategies

- Ongoing education resource recommendations

### Project Timeline

| Week | Phase | Key Milestones | Client Deliverables |
| --- | --- | --- | --- |
| 1 | Discovery | Automated scan complete<br>Manual testing finished | Technical environment access<br>Stakeholder availability |
| 2 | Analysis | Codebase review complete<br>Gap analysis documented | Developer consultation session |
| 3 | Solutions | Remediation plan drafted<br>Code examples prepared | Plan review and feedback |
| 4 | Delivery | All deliverables finalized<br>Training session conducted | Final acceptance sign-off |

### Key Dates:

- Project Start: [Date] (upon contract signing and initial payment)

- Mid-project Check-in: [Date + 2 weeks]

- Final Delivery: [Date + 4 weeks]

- Support Period Ends: [Date + 8 weeks]

## Roles, Responsibilities & Assumptions

### ReadySetComply Responsibilities

- Project Management: Single point of contact, regular progress updates, timeline adherence

- Technical Expertise: WCAG compliance assessment, remediation guidance, best practice recommendations

- Communication: Weekly status calls, written progress reports, responsive email support

- Quality Assurance: Peer review of all findings, accuracy verification, deliverable completeness

- Training: Knowledge transfer session, ongoing consultation during support period

### Client Responsibilities

- Access Provision: Development environment access, source code review permissions, staging site availability

- Resource Allocation: Technical contact assignment, stakeholder availability for interviews

- Timely Feedback: Review and approve deliverables within 3 business days

- Implementation: Execute remediation recommendations (implementation support available separately)

- Testing Support: User acceptance testing of accessibility improvements

### Project Assumptions

- Current platform is React.js-based with standard web technologies

- Source code access will be provided within 2 business days of project start

- No major platform migrations or redesigns planned during project timeline

- Client team has basic accessibility awareness and implementation capability

- Third-party components and plugins are within scope for assessment

- Mobile applications use responsive web design (not native mobile apps)

### Dependencies

- Technical Access: Development environment, staging servers, analytics tools

- Stakeholder Availability: Key team members for interviews and training session

- Current Documentation: Existing technical documentation, user personas, brand guidelines

- Testing Resources: Ability to test proposed solutions in non-production environment

### Exclusions

- Implementation Services: Actual coding/development work (available as separate engagement)

- Content Creation: Writing alt text, updating existing content for accessibility

- Design Changes: Visual redesign or major UX modifications

- Third-party Audits: External vendor or plugin accessibility assessments

- Legal Consultation: ADA compliance legal advice or representation

- Ongoing Monitoring: Post-project compliance monitoring (available separately)

## Terms & Conditions

### Change Management

Scope Changes: Any modifications to the defined scope require written approval and may result in additional costs. Change requests will be evaluated for timeline and budget impact before implementation.

Additional Work: Services beyond this scope will be quoted separately at our standard consulting rate of $125/hour with prior written approval.

### Intellectual Property

Client Retains: All rights to their existing code, content, and proprietary information

ReadySetComply Provides: Methodologies, templates, and recommendations become client property upon final payment

Shared Resources: Industry best practices and WCAG guidelines remain publicly available information

### Confidentiality

All client information, code, and business details will be kept strictly confidential. Non-disclosure agreement available upon request.

### Payment Terms

- 50% ($6,000) due upon contract signing to initiate project

- 50% ($6,000) due within 30 days of final deliverable acceptance

- Late Payment: 1.5% monthly service charge on overdue accounts

- Payment Methods: Check, ACH transfer, or wire transfer

### Performance Guarantees

- Deliverable Quality: All recommendations based on current WCAG 2.1 standards

- Timeline Adherence: Project completion within agreed timeframe or 10% discount applied

- Support Period: 30-day email support included for clarification questions

### Limitation of Liability

ReadySetComply's liability is limited to the total project value. We provide recommendations and guidance; implementation and legal compliance remain client responsibility.

## Next Steps & Authorization

### Project Initiation Process

- Contract Review: Client reviews and signs service agreement (separate document)

- Initial Payment: 50% payment processed to activate project

- Technical Access: Client provides necessary system access within 2 business days

- Kickoff Call: Project initiation meeting scheduled within 3 business days

- Work Begins: Discovery phase commences upon completion of above steps

### Immediate Action Items

For Client:

- Review and approve this scope of work

- Sign accompanying service agreement

- Process initial payment ($6,000)

- Designate primary technical contact

- Prepare development environment access credentials

For Ready Set Comply:

- Finalize project timeline based on start date

- Assign lead accessibility consultant

- Prepare technical assessment tools and templates

- Schedule kickoff meeting with client team

### Contact Information

Primary Project Contact: Ryan Makatura

Email: ryan@readysetcomply.com

Phone: (347) 450-9885

Project Portal: Available upon project initiation for document sharing and progress tracking